# MoSCoW Prioritization - Quick Summary & Spreadsheet Format

## Ready-to-Use Feature List for Your Project

## 📊 QUICK SUMMARY

### MUST HAVE (MVP - 15 Features)

Launch: Week 12 | Effort: 8-10 weeks | Status: BUILD NOW

| # | Feature | Why | User | Effort |
| --- | --- | --- | --- | --- |
| 1 | Appointment Calendar (Week View) | Core product, salons need schedule visibility | All | Medium |
| 2 | Appointment Booking Dialog (5-Step) | Primary task: 20-40 bookings/day | Receptionist | Med-High |
| 3 | Customer Profile & History | Stylists need preferences (allergies, etc) | All | Low-Med |
| 4 | WhatsApp Reminders (24hr + 2hr) | VALUE PROP: 98% open rate, 50% no-show reduction | Automated | Medium |
| 5 | Drag-Drop Reschedule | Receptionists reschedule 5-10/day | Receptionist | Medium |
| 6 | Dashboard with Today’s Overview | Owner checks 15-20x/day for status | Owner | Low-Med |
| 7 | Login & User Management | Different roles need different access | All | Low |
| 8 | Basic Settings (Salon Info, Services, Staff) | Owner configures basic salon data | Owner | Low |
| 9 | Service Duration & Pricing | Receptionist needs “Hair Cut = 30 min, ₹300” | Receptionist | Low |
| 10 | Staff Availability Management | Prevent double-booking, manage unavailable staff | Owner | Low-Med |
| 11 | No-Show Marking & Tracking | MEASURE ROI: Owner sees no-show rate improvement | All | Low |
| 12 | Mobile Responsive Design | Stylists use phone 5-10x/day | All | Medium |
| 13 | WhatsApp Booking Link | Customers book directly from WhatsApp (no app download) | Customers | Medium |
| 14 | WhatsApp Confirmation Request | Customer confirms via WhatsApp (reduces no-shows) | Customers | Medium |
| 15 | Appointment Status (Confirmed/Pending/Cancelled/No-Show) | Receptionist needs visual status (color-coded) | All | Low |

MVP Total: 15 features = Appointment booking + WhatsApp automation + basic management

### SHOULD HAVE (v1.1 - 14 Features)

Launch: Week 18 | Effort: 4-6 weeks | Status: QUEUE AFTER MVP

Top Priority (Add if time in weeks 9-12): | # | Feature | Why | User | |—|———|—–|——| | 1 | Revenue Dashboard (Today’s Revenue, Trends) | Owner wants to see ₹ impact | Owner | | 2 | Basic Analytics (No-Show %, Repeat Rate, Top Services) | Owner needs proof app is working | Owner | | 3 | Staff Performance (Appointments, Ratings) | Owner bonus/commission decisions | Owner | | 4 | Customer Review/Rating Capture | Build proof of quality for marketing | Customers | | 5 | SMS Reminders (Backup to WhatsApp) | Some customers prefer SMS | Customers |

Lower Priority (Add in v1.1 post-launch): | 6-14 | Customer List | Search functionality | Receptionist | | | Email Reminders | Low priority (email not preferred) | Customers | | | Appointment Notes | Stylist adds notes for repeat visits | Stylists | | | Staff Break Management | Prevent booking during breaks | Owner | | | Cancellation by Customer | Customer cancels via WhatsApp | Customers | | | Waitlist Functionality | If fully booked, join waitlist | All | | | Bulk WhatsApp Messaging | Owner sends promos to all customers | Owner | | | Staff Weekly Scheduling | Owner plans staff week | Owner | | | Multi-Location Support | Salon has 2+ locations | Owner |

### COULD HAVE (v1.2 - v2.0 - 15 Features)

Launch: Month 6+ | Effort: 6-12 weeks | Status: GATHER USER FEEDBACK FIRST

| # | Feature | Why | Timeline |
| --- | --- | --- | --- |
| 1 | Loyalty/Points System | 5 visits = free service | v1.2 |
| 2 | Voucher/Discount Management | Create discounts, track redemption | v1.2 |
| 3 | Online Payment Integration (Razorpay) | Customer pays when booking | v1.2 |
| 4 | Inventory/Product Management | Track salon products | v2.0 |
| 5 | Payroll/Commission Tracking | Track staff salaries, bonuses | v1.3 |
| 6 | Dark Mode | Visual preference | v1.2 |
| 7 | Appointment Packages | “Buy 5 get 1 free” specials | v1.3 |
| 8 | Resource/Chair Availability | Track available stations | v2.0 |
| 9 | Customer Feedback Survey | Post-appointment survey | v1.2 |
| 10 | Advanced Reporting (Export) | PDF/Excel export | v1.1 |
| 11 | 1-Week Advance Reminders | Additional reminder timing | v1.1 |
| 12 | Language Localization (Hindi) | App in local languages | v1.3 |
| 13 | Birthday Tracking & Offers | Send birthday discounts | v1.2 |
| 14 | Google Calendar Integration | Sync to Google Calendar | v1.2 |
| 15 | Automated Backup & Export | Auto-backup salon data | v1.1 |

Strategy: Gather real user feedback from MVP; prioritize COULD HAVE features based on salon owner requests

### WON’T HAVE (Out of Scope)

Status: NOT IN ROADMAP | Reason: Low ROI, too complex, or wrong scope

| # | Feature | Why Not | Scope |
| --- | --- | --- | --- |
| 1 | Full CRM System | Overcomplicates MVP; salons want speed | Out of scope |
| 2 | Expense Tracking & P&L | This is accounting software | Out of scope |
| 3 | HR Management (Leave, Payroll) | Too complex; salons use manual | v2.0+ if demand |
| 4 | Lead Management / Sales Funnel | Wrong scope (not salon sales) | Out of scope |
| 5 | Customer Chat/Live Support | Customers prefer WhatsApp/phone | Nice-to-have |
| 6 | AI Service Recommendations | Premature; requires data first | v2.0+ |
| 7 | Video Consultation | Low demand from salons | Never |
| 8 | QR Code Check-In | Adds complexity for little value | v1.2+ |
| 9 | GPS Location Tracking | Privacy concerns; not needed | Never |
| 10 | Subscription/Membership Plans | Business model, not feature | Business decision |
| 11 | Franchise Management | Wrong market (target small salons) | v3.0+ only |
| 12 | Recurring Appointments Auto-Create | Adds complexity; manual booking OK | v2.0+ |
| 13 | Third-Party API | Too early for v1 | v2.0+ |
| 14 | Native iOS/Android App | Web responsive sufficient; expensive | v2.0+ |
| 15 | Advanced Analytics (ML, Churn Prediction) | Too complex; basic metrics enough | v2.0+ |
| 16 | Customer Segmentation | Nice CRM feature, not core | v1.2+ |
| 17 | Franchise SaaS Features | Wrong market | Never |
| 18 | Accounting Integration (QuickBooks) | Out of scope; can add later | v1.3+ |
| 19 | Social Media Auto-Post | Marketing feature, not core | v1.2+ |
| 20 | Offline Mode | Internet reliable; too complex | v2.0+ |

## 🎯 MVP SCOPE IN ONE PAGE

What You’re Building (15 Features):

RECEPTIONISTS CAN:
✓ Book appointments in <2 min (5-step form)
✓ Reschedule by dragging (30 seconds)
✓ See today's full schedule (calendar)
✓ View customer allergies & preferences
✓ Mark no-shows and cancellations

CUSTOMERS CAN:
✓ Book appointments via WhatsApp link (no app needed)
✓ Get reminder 24 hours before
✓ Get reminder 2 hours before
✓ Confirm appointment via WhatsApp
✓ Receive updates if rescheduled

STYLISTS CAN:
✓ See today's appointments
✓ Check customer preferences before service
✓ View customer history

OWNERS CAN:
✓ See dashboard: today's appointments, no-shows, staff status
✓ Configure salon info & services
✓ Add staff members & manage availability
✓ Track no-show rate (measure app ROI)
✓ View week calendar overview

AUTOMATED:
✓ WhatsApp reminders 24hr + 2hr before
✓ Confirmation requests via WhatsApp
✓ Appointment booking via WhatsApp link

What You’re NOT Building (For Now):

- Revenue tracking, loyalty points, inventory, payroll

- SMS/Email (WhatsApp only), CRM, HR management

- Advanced analytics, AI recommendations, video calls

- Multi-location, mobile app, integrations

## 📈 EFFORT & TIMELINE

### MVP Development Timeline (12 Weeks)

Week 1-2:   System design, architecture, database setup
Week 3-4:   Dashboard + Calendar UI (core screens)
Week 5-6:   Appointment booking dialog (5-step form)
Week 7-8:   WhatsApp integration (reminders, confirmation, booking link)
Week 9-10:  Mobile responsive design, drag-drop reschedule
Week 11:    Testing, bug fixes, user testing
Week 12:    LAUNCH MVP

Total Dev: 8-10 weeks (with testing & fixes)

### Feature Distribution

| Phase | Features | Timeline |
| --- | --- | --- |
| MVP Launch (v1.0) | 15 core features | Week 12 |
| v1.1 Release | +5 SHOULD HAVE (revenue, analytics, SMS, customer list, staff perf) | Week 18 (6 weeks later) |
| v1.2 Release | +10 COULD HAVE (loyalty, vouchers, payments, surveys, etc) | Month 6+ |
| v2.0 Release | Enterprise features (CRM, payroll, multi-location) | Month 9+ |

## ✅ PRIORITIZATION CHECKLIST

Before adding a feature to MVP, ask:

1. CORE PROBLEM?
   Does this feature directly solve "customer no-shows" or 
   "slow appointment booking"?
   ✓ YES → MUST HAVE
   ✗ NO → Go to question 2

2. DEAL-BREAKER?
   Will salons reject the product WITHOUT this feature?
   ✓ YES → MUST HAVE  
   ✗ NO → Go to question 3

3. LAUNCHABLE?
   Can we launch successfully WITHOUT this feature in MVP?
   ✓ YES → SHOULD HAVE (v1.1) or COULD HAVE (v1.2)
   ✗ NO → MUST HAVE (rare case)

4. IF UNSURE:
   Can salon owner operate 100% without this?
   ✓ YES → Not required for MVP
   ✗ NO → Probably required for MVP

## 💼 BUSINESS CASE FOR MVP SCOPE

### Why These 15 Features?

Direct ROI Measurement:

- Owner tracks no-show rate reduction (8% → 4% = ₹1,000+/month saved)

- Feature: No-Show Tracking (MUST HAVE #11)

- Result: App pays for itself in 1-2 months

Speed to Booking:

- Receptionist books appointment in 1-2 min (vs 5 min manual)

- Feature: Booking Dialog (MUST HAVE #2)

- Result: 3 more bookings/day = ₹900/day = ₹27,000/month

Reduce Manual Work:

- WhatsApp automation replaces manual reminder calls

- Feature: WhatsApp Reminders (MUST HAVE #4)

- Result: Receptionist saves 1-2 hours/day

Customer Confirmation:

- Customer confirms via WhatsApp (commitment reduces no-shows)

- Feature: WhatsApp Confirmation (MUST HAVE #14)

- Result: 50% no-show reduction

### Why NOT Include Other Features?

Too Complex / Low ROI:

- CRM: Nice-to-have, not core problem solver

- Payroll: Accounting software, not salon management

- Advanced Analytics: Basic metrics sufficient for MVP

- Loyalty System: Test core product first, add after

Market Validation Needed:

- Test with real users first

- Gather feedback on actual usage

- Prioritize v1.1 based on real demand

- Don’t build features for hypothetical users

Engineering Complexity:

- Multi-location: Overcomplicate architecture; start single

- Mobile apps: Expensive (2x dev cost); web responsive sufficient

- Advanced integrations: Too early for v1

- Offline mode: Internet reliable; not needed

## 🚀 GO-TO-MARKET STRATEGY

### Positioning

For Salon Owners: “Reduce customer no-shows by 50% with WhatsApp reminders. Book appointments 3x faster. Track your no-show savings in real-time.”

Key Messaging:

- “50% fewer no-shows = direct ₹ savings”

- “Book appointments in <2 minutes”

- “Customers confirm via WhatsApp”

- “Free for first month”

### Why Salons Will Adopt This

- WhatsApp Reminders - Familiar, high open rate, proven to reduce no-shows

- Fast Booking - Receptionist pain point solved

- Obvious ROI - Owner can measure “no-shows down from 15% to 8%”

- Mobile-Ready - Works on any device

- Affordable - ₹2-4K/month vs ₹7-10K competitors

## 📋 USING THIS DOCUMENT

### For Product Managers:

- Use MVP list to define PRD

- MUST HAVE features are non-negotiable

- SHOULD HAVE features are v1.1 backlog

- COULD HAVE features are “nice-to-have”

- WON’T HAVE features are out of scope

### For Developers:

- Build 15 MUST HAVE features only

- Use this to push back on scope creep

- “That’s SHOULD HAVE (v1.1), let’s launch on time”

- Reference for 12-week timeline

- Use SHOULD HAVE as v1.1 planning

### For Salespeople:

- “MVP includes appointment booking, WhatsApp reminders, customer history”

- “v1.1 adds revenue tracking and analytics”

- “Reduces no-shows by 50%, pays for itself”

- Honest about what’s included (don’t oversell)

### For Stakeholders:

- MVP is 15 features, 12-week launch

- Lean scope, proven features, solves core problem

- v1.1 roadmap ready for feedback after launch

- Risk is low (focused scope)

## 🎯 ANTI-PATTERNS TO AVOID

### ❌ Don’t Do This:

1. Feature Creep: “Let’s add loyalty points for MVP!” Fix: “That’s v1.2. Let’s focus on appointment booking first.”

2. Premature Complexity: “We need AI recommendations for MVP!” Fix: “Test core product first. Add AI if data justifies.”

3. Scope Uncertainty: “Should we include payroll?” Fix: “That’s accounting software. Out of scope. Salons use different tools.”

4. Overengineering: “We need multi-location, offline mode, and 5 languages!” Fix: “Start single-location, online-only, English. Add post-launch if demand.”

5. Ignoring Users: “Let’s build features we think salons want!” Fix: “Ask 10 salon owners what they actually need. Prioritize based on real feedback.”

### ✅ Do This Instead:

- Build MUST HAVE only - Nothing more, nothing less

- Launch quickly - 12 weeks MVP, measure real adoption

- Gather feedback - Ask salon owners what they want next

- Prioritize v1.1 - Based on actual usage, not assumptions

- Iterate - Each version improves based on feedback

- Measure ROI - Track no-show reduction, adoption rate, retention

## ❓ FAQ

Q: Why not include revenue tracking in MVP? A: It’s nice-to-have but not essential. Owner can calculate manually if needed. Focus on appointment booking first. Add to v1.1 after validating core product.

Q: Should multi-location be in MVP? A: No. Most salons start single-location. Add in v2.0 if salons demand it. Build for common case first.

Q: Can we add SMS reminders in MVP? A: No. WhatsApp is superior (98% open rate vs 30-40% SMS). Test WhatsApp-only first. Add SMS in v1.1 as backup if needed.

Q: What if salons ask for feature X? A: Add to spreadsheet. If multiple salons request it, move to SHOULD HAVE. If just one, suggest in v1.1. Don’t add to MVP based on single request.

Q: Is 12 weeks realistic? A: Yes, with 4-6 developers. 15 features is focused scope. Risk is low. If you hire well and stay focused, achievable.

Q: What’s the biggest risk? A: Scope creep. Every stakeholder will say “But we need feature X!” Stand firm on MUST HAVE. Say “We’ll add in v1.1 based on user feedback.”

## 📞 NEXT STEPS

- Share This Document with product team, developers, stakeholders

- Validate with Salon Owners - Ask 5-10 real salons: “Missing anything?”

- Adjust Based on Feedback - If salons want feature not listed, re-prioritize

- Lock MVP Scope - This 15-feature list is final MVP

- Start Development - Week 1 begins system design

- Plan v1.1 - Schedule SHOULD HAVE features for week 13+

- Track Timeline - Weekly status against 12-week plan

- Measure Launch - Track adoption, no-show reduction, ROI

## ✨ FINAL THOUGHT

The goal is not to build the most features. The goal is to solve the core problem (no-shows) as quickly as possible, measure the ROI, and build next features based on real user feedback.

A lean, focused MVP (15 features) launches faster, is easier to maintain, and customers actually use.

A bloated MVP (30+ features) takes 6+ months to build, harder to test, and customers ignore 70% of features.

Build lean. Launch fast. Listen to users. Iterate.

This prioritization is your baseline. Adapt to your market, adjust for feedback, but maintain the MVP principle: core features only.